GhostNet / AeroGhost

Security Feature Implementation Plan

Project:  AeroGhost Autonomous AI Cyber-Deception Honeypot

Event:  HackNocturne 2026

Scope:  HASSH Fingerprinting, DDoS Detection & Triage System

Status:  Planning — Not yet implemented

# 1.  Overview & Context

GhostNet is an AI-powered SSH honeypot built for HackNocturne 2026. As of this plan, the system successfully simulates a realistic Ubuntu shell, logs attacker commands, plants adaptive breadcrumb files using intent detection, and displays a live Streamlit dashboard with geo-intelligence. The codebase is complete and functional as described in the README.

This document describes two new security features proposed by mentors and the project team that are not yet implemented. Both features extend GhostNet's intelligence capabilities without breaking the existing architecture. The features are:

- HASSH Fingerprinting — Cross-IP attacker identification using SSH client algorithm signatures captured during the handshake, before any authentication.

- DDoS Detection & Triage System — A two-phase rate analysis layer that detects both burst floods and slow-drip attacks, queuing suspicious connections for cyber team review.

NOTE Both features share a common principle: give the cyber team intelligence and control, not automatic blocking. The action taken on a flagged connection (block, throttle, monitor, ignore) remains a human decision.

## 1.1  Current Architecture Touchpoints

The new features will touch the following existing files:

| File | Current Role | New Touchpoint |
| --- | --- | --- |
| ssh_listener/server.py | Paramiko SSH server, auth handler | HASSH capture on kex; DDoS check on connect |
| agents/intelligence_agency.py | GIA background watchdog, 5s poll | Receives HASSH & DDoS alerts to log |
| state_manager/database.py | Session SQLite + global DB | New columns & tables for fingerprints |
| dashboard/app.py | Streamlit 6-tab dashboard | New alert panel + cyber team action UI |
| main.py | Orchestrator, wires everything | Pass DDoS detector instance to server |

Two new files will be created:

- agents/hassh_fingerprinter.py — HASSH computation, storage, cross-IP correlation

- agents/ddos_detector.py — two-phase rate analysis, queue management, alert emission

# 2.  Feature A — HASSH Fingerprinting

## 2.1  Background & Concept

HASSH (SSH Hassh Algorithm Symmetric Signature Hash) was developed by Salesforce and is a widely-used technique in threat intelligence. During the SSH protocol handshake, before any encryption or authentication, the client sends a SSH_MSG_KEXINIT packet listing all the algorithm families it supports, in a specific order. This list is deterministic per SSH client implementation — it does not change between sessions even if the attacker rotates IP addresses.

HASSH takes an MD5 hash of four algorithm strings concatenated with semicolons:

hassh_input = ';'.join([ ','.join(kex_algorithms), ','.join(encryption_algorithms_client_to_server), ','.join(mac_algorithms_client_to_server), ','.join(compression_algorithms_client_to_server), ]) hassh = md5(hassh_input).hexdigest()

The result is a short hex string (e.g.,

a8f3e6d2c1b4...) that uniquely identifies the attacking tool regardless of source IP. Hydra, Masscan, a custom Python script, and OpenSSH all produce different HASSH values.

WARNING Paramiko does not expose SSH_MSG_KEXINIT data through its public API. The capture requires subclassing paramiko.Transport and intercepting the _negotiate_keys or _parse_kex_init internal method. This is the trickiest part of the implementation — see Section 2.3.

## 2.2  What GhostNet Gains

- Cross-IP campaign detection: If an attacker appears from three different IP addresses but all three connections share the same HASSH, GhostNet knows it is the same tool and likely the same actor.

- Botnet clustering: A distributed scanner running on 50 machines will produce 50 connections from 50 IPs, all with the same HASSH. The fingerprint collapses the botnet into one attributed campaign.

- Tool identification: Known HASSH values map to known tools. Hydra, Nmap NSE scripts, and various credential stuffers all have documented HASSH fingerprints in public databases.

- DDoS correlation: HASSH feeds directly into the DDoS detector (Section 3) to strengthen the similarity check — identical HASSH + high rate = very high confidence DDoS.

## 2.3  Implementation — agents/hassh_fingerprinter.py

### 2.3.1  Capturing HASSH from Paramiko

Paramiko's Transport class negotiates key exchange in _negotiate_keys(). The _preferred_* attributes are set during __init__ but the actual client-offered algorithms arrive in the SSH_MSG_KEXINIT message and are stored as transport.remote_kex_algos and related attributes after negotiation completes. The safest interception point is a custom Transport subclass that overrides _parse_kex_init.

# agents/hassh_fingerprinter.py import hashlib import paramiko import threading from datetime import datetime class HASSSHCapturingTransport(paramiko.Transport): """Subclass of paramiko.Transport that intercepts kex_init to extract the client-offered algorithm lists before negotiation.""" def __init__(self, *args, **kwargs): super().__init__(*args, **kwargs) self._client_kex_init = None # raw lists, set on first kex def _parse_kex_init(self, m): # Call parent first so negotiation proceeds normally super()._parse_kex_init(m) # Now extract what the client offered (stored by parent) try: self._client_kex_init = { 'kex': list(self._preferred_kex), 'enc': list(self._preferred_ciphers), 'mac': list(self._preferred_macs), 'compress': list(self._preferred_compression), } except AttributeError: pass

NOTE Paramiko's internal attribute names may vary slightly across versions (1.x vs 2.x vs 3.x). Always verify against the installed version with import paramiko; print(paramiko.__version__) and inspect paramiko.Transport.__dict__ if capture returns None.

### 2.3.2  HASSH Computation

def compute_hassh(kex_list, enc_list, mac_list, compress_list) -> str: hassh_str = ';'.join([ ','.join(kex_list), ','.join(enc_list), ','.join(mac_list), ','.join(compress_list), ]) return hashlib.md5(hassh_str.encode()).hexdigest() def compute_hassh_algorithm_string(kex, enc, mac, compress) -> str: """Human-readable raw string before hashing — store for debugging.""" return ';'.join([ ','.join(kex), ','.join(enc), ','.join(mac), ','.join(compress), ])

### 2.3.3  Storage — New DB Schema

Add a new table to the global logs/ghostnet.db (not per-session) so cross-IP correlation can query across all sessions:

CREATE TABLE IF NOT EXISTS hassh_fingerprints ( id INTEGER PRIMARY KEY AUTOINCREMENT, hassh TEXT NOT NULL, hassh_algstring TEXT, session_id TEXT NOT NULL, ip TEXT NOT NULL, first_seen REAL NOT NULL, -- unix timestamp last_seen REAL NOT NULL, hit_count INTEGER DEFAULT 1 ); CREATE INDEX IF NOT EXISTS idx_hassh ON hassh_fingerprints(hassh); CREATE INDEX IF NOT EXISTS idx_hassh_ip ON hassh_fingerprints(ip); -- Also add to sessions table: ALTER TABLE sessions ADD COLUMN hassh TEXT; ALTER TABLE sessions ADD COLUMN hassh_algstring TEXT;

### 2.3.4  Cross-IP Correlation Logic

class HASSHFingerprinter: def __init__(self, db: GhostNetDatabase): self.db = db self._lock = threading.Lock() def record(self, session_id: str, ip: str, transport: HASSSHCapturingTransport): kex_init = transport._client_kex_init if not kex_init: return None hassh = compute_hassh(**kex_init) algstring = compute_hassh_algorithm_string(**kex_init) with self._lock: self.db.upsert_hassh(hassh, algstring, session_id, ip) self.db.update_session_hassh(session_id, hassh, algstring) return self._check_correlation(hassh, ip, session_id) def _check_correlation(self, hassh, current_ip, session_id) -> dict ¦ None: """Return correlation alert if same hassh seen from different IPs.""" rows = self.db.get_sessions_by_hassh(hassh) other_ips = set(r['ip'] for r in rows if r['ip'] != current_ip) if other_ips: return { 'type': 'hassh_correlation', 'hassh': hassh, 'current_ip': current_ip, 'other_ips': list(other_ips), 'total_sessions': len(rows), 'severity': 'HIGH' if len(other_ips) >= 3 else 'MEDIUM', 'message': (f'Same attack tool (HASSH {hassh[:12]}...) seen from ' f'{len(other_ips)+1} IPs — possible distributed campaign') } return None

### 2.3.5  Hook into ssh_listener/server.py

In AeroGhostSSHServer, the transport is available in check_auth_password. Modify the server to accept a fingerprinter instance and call it right after transport is available:

# In ssh_listener/server.py class AeroGhostSSHServer(paramiko.ServerInterface): def __init__(self, ..., fingerprinter=None, ddos_detector=None): ... self.fingerprinter = fingerprinter self.ddos_detector = ddos_detector def check_auth_password(self, username, password): # Existing auth logic (accept all) ... # New: capture HASSH if self.fingerprinter and hasattr(self, '_transport'): alert = self.fingerprinter.record( self.session_id, self.client_ip, self._transport ) if alert: self.gia.emit_alert(alert) return paramiko.AUTH_SUCCESSFUL

# 3.  Feature B — DDoS Detection & Triage

## 3.1  Algorithm Design

The detection system uses a two-phase approach that handles both rapid burst floods and slow-drip attacks that space requests to evade simple rate limiters.

### 3.1.1  Phase 1 — Burst Detection

If N or more connections arrive from the same IP within a fixed time window W seconds, they are grouped into an array and sent to the similarity check pipeline. This catches volumetric flooding.

- Trigger: ≥ BURST_N connections from same IP within BURST_WINDOW seconds

- Action: Batch the connection timestamps + HASHs into an array, run similarity check, emit burst_detected alert

### 3.1.2  Phase 2 — Sparse / Slow-Drip Detection

If connections arrive at unequal intervals that each individually appear legitimate, Phase 2 checks the gap between consecutive connections and the rolling count across a longer window.

- Gap check: If the interval between two consecutive connections from the same IP is less than Tta (threshold time attack), that connection is suspicious and queued for similarity check.

- Rolling counter: Even if every gap exceeds Tta, if DRIP_N or more connections from the same IP arrive within DRIP_WINDOW seconds, it is flagged as a slow-drip attack. This catches attackers who deliberately stay just above Tta to evade the gap check.

### 3.1.3  Similarity Check

Once a connection batch or queue reaches the similarity check, it compares:

- HASSH fingerprint: Identical HASSH across a batch = same tool, strong DDoS signal. Different HASHs = potentially multiple actors or tools.

- Payload/pattern hash: The username attempted and the timing pattern (inter-arrival variance). Low variance = automated script.

- Similarity score 0–100: Aggregated score combining HASSH match weight (50%), timing regularity weight (30%), username repetition weight (20%).

### 3.1.4  Configurable Thresholds

| Parameter | Default | Description |
| --- | --- | --- |
| BURST_N | 5 | Connections in BURST_WINDOW to trigger burst alert |
| BURST_WINDOW | 5 seconds | Time window for burst detection |
| Tta | 2.0 seconds | Minimum safe gap between connections from same IP |
| DRIP_N | 8 | Connections in DRIP_WINDOW to trigger slow-drip alert |
| DRIP_WINDOW | 60 seconds | Rolling window for slow-drip counter |
| SIM_THRESHOLD | 70 / 100 | Minimum similarity score to escalate to CRITICAL |

NOTE All thresholds should be defined as constants at the top of agents/ddos_detector.py and optionally overridable via .env so the cyber team can tune them without code changes during the hackathon demo.

## 3.2  Implementation — agents/ddos_detector.py

### 3.2.1  Data Structure

from dataclasses import dataclass, field from collections import deque from typing import Literal @dataclass class ConnectionRecord: ip: str timestamps: deque = field(default_factory=lambda: deque(maxlen=200)) hassh_list: deque = field(default_factory=lambda: deque(maxlen=200)) usernames: deque = field(default_factory=lambda: deque(maxlen=200)) state: Literal['clean', 'queued', 'flagged'] = 'clean' alert_count: int = 0 def trim(self, cutoff: float): """Remove entries older than cutoff from all deques (keep in sync).""" while self.timestamps and self.timestamps[0] < cutoff: self.timestamps.popleft() if self.hassh_list: self.hassh_list.popleft() if self.usernames: self.usernames.popleft()

### 3.2.2  Detector Class

import time, threading BURST_N = 5 BURST_WINDOW = 5 Tta = 2.0 DRIP_N = 8 DRIP_WINDOW = 60 SIM_THRESHOLD = 70 class DDoSDetector: def __init__(self, gia, db): self.gia = gia self.db = db self._records: dict[str, ConnectionRecord] = {} self._lock = threading.Lock() def on_connection(self, ip: str, hassh: str ¦ None, username: str, ts: float = None) -> dict ¦ None: """Call on every incoming SSH connection attempt. Returns alert dict if suspicious, else None.""" ts = ts or time.time() with self._lock: rec = self._records.setdefault(ip, ConnectionRecord(ip=ip)) rec.timestamps.append(ts) if hassh: rec.hassh_list.append(hassh) if username: rec.usernames.append(username) rec.trim(cutoff=ts - DRIP_WINDOW) return self._analyse(rec, ts) def _analyse(self, rec: ConnectionRecord, ts: float) -> dict ¦ None: recent_burst = [t for t in rec.timestamps if t > ts - BURST_WINDOW] # Phase 1 — burst if len(recent_burst) >= BURST_N: return self._build_alert(rec, 'burst_detected', f'{len(recent_burst)} connections in {BURST_WINDOW}s', severity='CRITICAL') # Phase 2a — gap check if len(rec.timestamps) >= 2: gap = rec.timestamps[-1] - rec.timestamps[-2] if gap < Tta: return self._build_alert(rec, 'gap_suspicious', f'gap={gap:.2f}s < Tta={Tta}s', severity='MEDIUM') # Phase 2b — rolling counter (slow drip) if len(rec.timestamps) >= DRIP_N: return self._build_alert(rec, 'slow_drip', f'{len(rec.timestamps)} connections in {DRIP_WINDOW}s', severity='HIGH') return None def _build_alert(self, rec, alert_type, detail, severity) -> dict: sim = self._similarity_score(rec) rec.alert_count += 1 if sim >= SIM_THRESHOLD: severity = 'CRITICAL' return { 'type': alert_type, 'ip': rec.ip, 'detail': detail, 'severity': severity, 'similarity_score': sim, 'connection_count': len(rec.timestamps), 'hassh_unique': len(set(rec.hassh_list)), } def _similarity_score(self, rec: ConnectionRecord) -> int: score = 0 # HASSH uniformity (50 pts) if rec.hassh_list: most_common = max(set(rec.hassh_list), key=rec.hassh_list.count) ratio = rec.hassh_list.count(most_common) / len(rec.hassh_list) score += int(ratio * 50) # Timing regularity (30 pts) if len(rec.timestamps) >= 3: gaps = [rec.timestamps[i+1]-rec.timestamps[i] for i in range(len(rec.timestamps)-1)] mean = sum(gaps) / len(gaps) variance = sum((g-mean)**2 for g in gaps) / len(gaps) regularity = max(0, 1 - (variance / (mean**2 + 0.001))) score += int(regularity * 30) # Username repetition (20 pts) if rec.usernames: top = max(set(rec.usernames), key=rec.usernames.count) score += int(rec.usernames.count(top) / len(rec.usernames) * 20) return min(score, 100)

## 3.3  Cyber Team Action Panel — dashboard/app.py

Flagged connections are displayed in a new sub-section of the Intelligence & GIA tab. Each alert shows the IP, alert type, severity, similarity score, and HASSH. The cyber team selects an action from a dropdown.

### 3.3.1  Alert Display

# In dashboard/app.py — inside the GIA tab ddos_alerts = session_db.get_alerts(types=['burst_detected', 'gap_suspicious', 'slow_drip', 'hassh_correlation']) if ddos_alerts: st.subheader('DDoS & Fingerprint Alerts') for alert in ddos_alerts: color = {'CRITICAL': '#FF4B4B', 'HIGH': '#FF8C00', 'MEDIUM': '#FFA500'}.get(alert['severity'], '#888') with st.container(): col1, col2 = st.columns([3, 1]) with col1: st.markdown(f'**{alert["type"]}** — IP: `{alert["ip"]}`') st.caption(alert.get('detail', '')) if alert.get('hassh'): st.code(f'HASSH: {alert["hassh"]}') with col2: action = st.selectbox( 'Action', ['-- select --', 'Block', 'Throttle', 'Monitor', 'Ignore'], key=f'action_{alert["id"]}' ) if action != '-- select --': session_db.log_cyber_action( alert['id'], action )

### 3.3.2  New DB Table for Cyber Actions

CREATE TABLE IF NOT EXISTS cyber_actions ( id INTEGER PRIMARY KEY AUTOINCREMENT, alert_id INTEGER NOT NULL, action TEXT NOT NULL, -- 'Block'¦'Throttle'¦'Monitor'¦'Ignore' taken_at REAL NOT NULL, notes TEXT ); -- DDoS alert log table CREATE TABLE IF NOT EXISTS ddos_alerts ( id INTEGER PRIMARY KEY AUTOINCREMENT, alert_type TEXT NOT NULL, ip TEXT NOT NULL, severity TEXT NOT NULL, detail TEXT, similarity_score INTEGER, hassh TEXT, connection_count INTEGER, created_at REAL NOT NULL );

# 4.  Combined Alert Flow — HASSH + DDoS

When both features are active, they compound each other's signals to produce a cross-IP campaign alert, which is the highest confidence signal GhostNet can generate:

Connection from IP 203.0.113.45 (HASSH = a1b2c3...) └─ DDoS detector: 6 connections in 5s → burst_detected (CRITICAL) └─ HASSH fingerprinter: same a1b2c3... seen from 203.0.113.22 yesterday → hassh_correlation (HIGH, 2 IPs) └─ GIA combines: emit campaign_detected alert severity: CRITICAL message: 'Coordinated attack from 2+ IPs using same tool' ips: ['203.0.113.45', '203.0.113.22'] hassh: 'a1b2c3...' sessions: ['abc123', 'def456']

Add a _check_combined_alert method to the GIA watchdog that polls both feature outputs and emits campaign_detected when both fire for the same HASSH within a 24-hour window.

# 5.  Testing Plan

## 5.1  Unit Tests — HASSH

### 5.1.1  HASSH Computation Correctness

Add to test_components.py:

def test_hassh_computation(): from agents.hassh_fingerprinter import compute_hassh # Known vector — same input must always produce same hash h = compute_hassh( kex_list=['curve25519-sha256', 'ecdh-sha2-nistp256'], enc_list=['aes128-ctr', 'aes256-ctr'], mac_list=['hmac-sha2-256', 'hmac-sha1'], compress_list=['none'] ) assert len(h) == 32, 'MD5 hash must be 32 hex chars' assert h == h.lower(), 'Hash must be lowercase hex' # Different order = different HASSH h2 = compute_hassh( kex_list=['ecdh-sha2-nistp256', 'curve25519-sha256'], # swapped enc_list=['aes128-ctr', 'aes256-ctr'], mac_list=['hmac-sha2-256', 'hmac-sha1'], compress_list=['none'] ) assert h != h2, 'Order matters — different list = different HASSH' print('PASS: test_hassh_computation')

### 5.1.2  Cross-IP Correlation

def test_hassh_correlation(): import tempfile, os from state_manager.database import GhostNetDatabase from agents.hassh_fingerprinter import HASSHFingerprinter, compute_hassh with tempfile.TemporaryDirectory() as tmp: db = GhostNetDatabase(os.path.join(tmp, 'test.db')) fp = HASSHFingerprinter(db) kex = dict(kex_list=['curve25519-sha256'], enc_list=['aes128-ctr'], mac_list=['hmac-sha2-256'], compress_list=['none']) h = compute_hassh(**kex) # First connection — no correlation yet db.upsert_hassh(h, '', 'session1', '1.1.1.1') alert = fp._check_correlation(h, '2.2.2.2', 'session2') assert alert is not None assert '1.1.1.1' in alert['other_ips'] assert alert['severity'] in ('MEDIUM', 'HIGH') print('PASS: test_hassh_correlation')

## 5.2  Unit Tests — DDoS Detector

### 5.2.1  Burst Detection

def test_burst_detection(): from agents.ddos_detector import DDoSDetector from unittest.mock import MagicMock detector = DDoSDetector(gia=MagicMock(), db=MagicMock()) ip = '10.0.0.1' now = time.time() # Send 4 connections — should not trigger yet for i in range(4): result = detector.on_connection(ip, hassh='abc', username='root', ts=now + i * 0.5) assert result is None or result['type'] != 'burst_detected' # 5th connection within BURST_WINDOW — should trigger result = detector.on_connection(ip, hassh='abc', username='root', ts=now + 2.0) assert result is not None assert result['type'] == 'burst_detected' assert result['severity'] in ('HIGH', 'CRITICAL') print('PASS: test_burst_detection')

### 5.2.2  Slow-Drip Detection

def test_slow_drip_detection(): from agents.ddos_detector import DDoSDetector, DRIP_N, DRIP_WINDOW, Tta from unittest.mock import MagicMock detector = DDoSDetector(gia=MagicMock(), db=MagicMock()) ip = '10.0.0.2' now = time.time() # Space connections just above Tta — gap check should NOT trigger safe_gap = Tta + 0.5 last_alert = None for i in range(DRIP_N): result = detector.on_connection(ip, hassh='xyz', username='admin', ts=now + i * safe_gap) if result: last_alert = result # After DRIP_N connections, rolling counter should fire assert last_alert is not None assert last_alert['type'] == 'slow_drip' print('PASS: test_slow_drip_detection')

### 5.2.3  Gap Check

def test_gap_check(): from agents.ddos_detector import DDoSDetector, Tta from unittest.mock import MagicMock detector = DDoSDetector(gia=MagicMock(), db=MagicMock()) now = time.time() detector.on_connection('10.0.0.3', 'abc', 'root', ts=now) result = detector.on_connection('10.0.0.3', 'abc', 'root', ts=now + Tta - 0.1) # just below Tta assert result is not None assert result['type'] == 'gap_suspicious' print('PASS: test_gap_check')

### 5.2.4  Similarity Score

def test_similarity_score(): from agents.ddos_detector import DDoSDetector, ConnectionRecord from collections import deque from unittest.mock import MagicMock detector = DDoSDetector(MagicMock(), MagicMock()) # All-same HASSH, regular timing, same username = max score rec = ConnectionRecord(ip='1.1.1.1') rec.hassh_list = deque(['abc'] * 10) rec.usernames = deque(['root'] * 10) rec.timestamps = deque([i * 1.0 for i in range(10)]) score = detector._similarity_score(rec) assert score >= 80, f'Expected high score, got {score}' # Random HASSH, random users, random timing = low score import random rec2 = ConnectionRecord(ip='2.2.2.2') rec2.hassh_list = deque([f'hash{random.randint(0,100)}' for _ in range(10)]) rec2.usernames = deque([f'user{random.randint(0,100)}' for _ in range(10)]) rec2.timestamps = deque([random.uniform(0, 60) for _ in range(10)]) score2 = detector._similarity_score(rec2) assert score2 < 50, f'Expected low score for noise, got {score2}' print('PASS: test_similarity_score')

## 5.3  Integration Tests — Live SSH

Run these against a live python main.py instance on port 2222.

### 5.3.1  Burst Test

# Run from a separate terminal after starting main.py # Sends 6 rapid SSH connection attempts from the same 'IP' # (localhost will be the IP — check dashboard for burst_detected alert) for i in {1..6}; do ssh -o StrictHostKeyChecking=no -o BatchMode=yes \ -o ConnectTimeout=2 user@localhost -p 2222 \ 'echo test' 2>/dev/null & done wait echo 'Expected: burst_detected CRITICAL alert in dashboard GIA tab'

### 5.3.2  Slow Drip Test

# Space connections just above Tta=2.0s but send enough to hit DRIP_N=8 for i in {1..9}; do ssh -o StrictHostKeyChecking=no -o BatchMode=yes \ user@localhost -p 2222 'echo test' 2>/dev/null sleep 2.3 # just above Tta=2.0 — gap check should not fire done echo 'Expected: slow_drip HIGH alert in dashboard after 8th connection'

### 5.3.3  HASSH Correlation Test

# Requires two different source IPs — use loopback aliases (Linux) sudo ip addr add 127.0.0.2/8 dev lo # Connection 1 from 127.0.0.1 ssh -b 127.0.0.1 user@127.0.0.1 -p 2222 'ls' 2>/dev/null # Connection 2 from 127.0.0.2 (same SSH client = same HASSH) ssh -b 127.0.0.2 user@127.0.0.1 -p 2222 'ls' 2>/dev/null echo 'Expected: hassh_correlation MEDIUM alert linking both IPs' # Cleanup sudo ip addr del 127.0.0.2/8 dev lo

### 5.3.4  Dashboard Verification Checklist

After each integration test, verify the following in the Streamlit dashboard:

- Open the Intelligence & GIA tab

- Confirm the alert type appears in the DDoS & Fingerprint Alerts section

- Confirm severity badge colour matches expected level (red=CRITICAL, orange=HIGH, amber=MEDIUM)

- Confirm similarity score is visible and within expected range

- Select an action from the dropdown (e.g. Monitor) and confirm it is stored (refresh the page — the action should persist)

- For HASSH correlation, confirm both IPs appear in the alert detail

# 6.  Recommended Implementation Order

Given the hackathon context, implement in this sequence to always have a working demo at each checkpoint:

| Step | Task | Files Touched | Est. Time |
| --- | --- | --- | --- |
| 1 | DB schema — add new tables & columns | state_manager/database.py | 30 min |
| 2 | HASSH computation function + unit test | agents/hassh_fingerprinter.py, test_components.py | 45 min |
| 3 | DDoSDetector class + unit tests (all 4) | agents/ddos_detector.py, test_components.py | 60 min |
| 4 | HASSSHCapturingTransport — paramiko subclass | agents/hassh_fingerprinter.py | 45 min |
| 5 | Hook both into ssh_listener/server.py | ssh_listener/server.py | 30 min |
| 6 | Wire instances in main.py | main.py | 20 min |
| 7 | Dashboard alert panel + action dropdown | dashboard/app.py | 45 min |
| 8 | GIA combined campaign_detected alert | agents/intelligence_agency.py | 30 min |
| 9 | Integration tests (live SSH) | — | 30 min |
| 10 | Threshold tuning + demo prep | agents/ddos_detector.py (.env) | 20 min |

NOTE Steps 1–3 can be done and tested completely offline — no running SSH server needed. Only Step 5 onward requires the live server. This means the core logic can be developed and unit-tested independently by one team member while another works on the dashboard.

# 7.  Demo Script for Judges

Use this sequence during the hackathon presentation to showcase both features clearly:

### Step 1 — Start the system

python main.py # Terminal 1 streamlit run dashboard/app.py # Terminal 2

### Step 2 — Normal connection (baseline)

ssh user@localhost -p 2222 # Connect normally, run a few commands

Show the dashboard: session appears, commands logged, no alerts.

### Step 3 — Trigger burst DDoS

for i in {1..6}; do ssh user@localhost -p 2222 'ls' 2>/dev/null & done

Switch to dashboard Intelligence tab — show the CRITICAL burst_detected alert with similarity score.

### Step 4 — Show HASSH fingerprint

Point to the HASSH field in the Sessions tab. Explain that this hash uniquely identifies the SSH client tool, not just the IP.

### Step 5 — Show cyber team action

Select Block from the action dropdown on the burst alert. Explain this is the triage interface — the team decides the response.

### Step 6 — Show HASSH correlation (if loopback alias test is prepared)

Connect from two IPs, show the correlation alert linking both sessions by HASSH. Explain the botnet detection use case.

END OF DOCUMENT  —  GhostNet / AeroGhost Security Feature Implementation Plan

Prepared for HackNocturne 2026  |  Version 1.0